## Slide 1: TFS Safety Case Processing Modernization
Transition from Manual Multi-Cloud Workflow to Automated Azure-Native Pipeline
Notes: Good morning everyone thanks for joining.
The modernization approach we’re presenting is not just about technology upgrades; it’s about removing unnecessary manual effort, improving data accuracy, and creating a future-proof process that scales effortlessly.
This initiative focuses on three key pillars: automation, simplification, and compliance. By the end of this session, you’ll see how our team’s proposed architecture moves from human-triggered workflows to a completely automated, Azure-native pipeline that’s reliable and auditable.
As we go through the slides, we’ll also address timelines, potential risks, and how we’re mitigating them so we can confidently deliver by March with an MVP up and running by end of year.

## Slide 2: Current State
Background
Case reports arrive via email → SharePoint folders per client
Mix of structured PDFs, faxed copies, and handwritten forms
Same form types (MedWatch 3500) appear in multiple sponsor-specific layouts
Databricks prototype ingests and extracts data using ML models
Azure Blob used as repository; lacks normalization and review UI
Core Problem & Opportunity
Variable formats → context-aware extraction (Azure Document Intelligence)
Manual verification → human-in-loop review UI
No normalization → add DQ and schema alignment layers
Siloed processing → unified Azure orchestration (ADF, Databricks, DI)
Limited learning → active learning retraining
Notes: Currently, case reports come in through email and get stored in SharePoint folders per client. We see a mix of PDFs, fax scans, and even handwritten forms, which makes consistency difficult. TFS already has a Databricks prototype using Azure Blob and some ML-based extraction, but normalization, validation, and review capabilities are missing. That’s the gap we’re solving.
The core issue is format variability — different sponsors use different layouts for the same form type. This creates challenges in field mapping and data quality. Our opportunity is to bring in Azure Document Intelligence for smarter field detection, add normalization and validation layers, and embed human-in-loop review where models are uncertain. The goal is to create a resilient, context-aware system.

## Slide 3: Future State
Future-State Vision: Azure-Native Intelligent Pipeline
Ingestion: Outlook/Graph API → SharePoint → Blob
Extraction: Document Intelligence (structured) + Layout/Read APIs (unstructured)
Validation: Normalization, DQ checks, human review UI
Publishing: Regulatory-ready outputs, full audit trail
Modernization Approach
Enhance & Integrate (Preferred): Retain Databricks ingestion, add DI + review UI
Targeted Rewrite (Fallback): If ≥20% code refactor needed, rebuild brittle logic
Enhance what works, rewrite only where it accelerates value delivery.
Notes: In the target state, everything is orchestrated within Azure. Emails flow into SharePoint and Blob storage, processed through Databricks, and extracted using Azure Document Intelligence. We’ll apply DQ checks, normalization, and provide a reviewer UI for flagged items. Finally, validated and auditable outputs feed into regulatory submissions and analytics pipelines. This gives us one consistent, scalable workflow.
Our philosophy is simple: enhance what works, rewrite what doesn’t. We’ll retain the Databricks ingestion logic and wrap our framework around it — adding Form Recognizer, validation, and review layers. If we find that more than 20% of the existing code needs modification, we’ll rebuild that piece. This ensures speed and stability without reinventing the wheel.

## Slide 4: Migration Phases & Timeline
Phase 1 (Now–Dec): MVP Build & Validation
Phase 2 (Jan–Feb): Scale & Optimize
Phase 3 (Mar+): Production & Continuous Learning
MVP live by Dec 2025, Production-ready by Mar 2026
Notes: We’re planning a phased rollout.
Phase 1, from now through December, focuses on building and validating the MVP.
Phase 2, in Jan–Feb, scales and hardens the system… adding multi-region support and monitoring.
Phase 3, from March onward, takes us to full production with continuous learning.
We’ll have an MVP ready by year-end and a production-ready pipeline by March.

## Slide 5: Risk & Mitigation Plan
Model Accuracy
Azure Throttling/Failures
Team Enablement
Timeline Pressure
Incremental training, fallback extraction
Multi-region, retries, idempotency
FastTrack training (Azure Functions, DI)
MVP early, validate fast, scale iteratively
Notes: These four risks and mitigations come directly from our alignment discussion. Model accuracy: we’ll manage through incremental training and fallback extraction. Azure throttling: handled through multi-region deployment and retry logic. Team enablement: we’ll leverage FastTrack for Azure Functions and Document Intelligence. Timeline pressure: mitigated through early MVP delivery and phased scaling.

## Slide 6: Open Questions / Dependencies
End-user configurability for new-form onboarding
Thresholds for handwriting and low-quality scan handling
Regulatory submission integration (direct vs indirect)
Ownership for retraining cadence and drift monitoring
Notes: There are a few areas we’ll need to refine with the client:
1) How configurable new-form onboarding should be for end users.
2) How we’ll handle low-quality scans or handwriting.
3) Whether regulatory submissions are automated or reviewed manually.
4) Who owns retraining cadence and drift monitoring once in production.

## Slide 7: Next Steps
Finalize scope and environment approvals
Kick off MVP dev after access granted
Confirm UI, validation, and audit requirements
Schedule FastTrack enablement (Azure DI + Functions)
Publish operational playbooks / runbooks
Notes: The next steps are straightforward: finalize access and scope, kick off MVP development, and confirm review and audit requirements. We’ll also schedule FastTrack enablement and publish operational runbooks. This will keep our delivery pace consistent and transparent.

## Slide 8: Summary
Enhance existing Databricks foundation with Azure Document Intelligence, normalization, and review automation.
Deliver a repeatable, auditable, and scalable AE/SAE pipeline.
MVP by year-end, production by March.
Notes: To summarize, we’re enhancing the existing Databricks-based pipeline with Azure-native components Document Intelligence, normalization, and human-in-loop validation… to create a smarter, faster, and auditable AE/SAE processing framework. MVP by year-end, production-ready by March that’s our commitment.